# PROJECT PHASE 3

# Planning Logic

# Date : 26 December 2025

# Project Name: An Employee Requests Installation of Licensed Software through the Service Catalog

## 1. Decision-Making Logic in Planning

Planning decisions were driven by business priority, compliance requirements, and technical feasibility.

Features impacting license compliance and approval automation were prioritized early to reduce operational risk.

Low-risk UI enhancements were scheduled in later sprints to ensure early delivery of core functionality.

Stakeholder feedback loops were incorporated into sprint reviews to refine planning decisions.

## 2. Work Breakdown Structure (WBS) Logic

The project scope was decomposed into a hierarchical Work Breakdown Structure.

Top-level deliverables were divided into configuration tasks, automation logic, validation, and deployment.

Each WBS component was mapped to user stories to ensure traceability between requirements and execution.

This structured breakdown minimized overlap and ensured complete coverage of scope.

## 3. Dependency Identification and Sequencing Logic

Catalog item creation was identified as a prerequisite for workflow and approval configuration.

Approval logic dependencies were resolved before task automation to prevent rework.

Update set finalization was scheduled only after successful functional testing.

This sequencing reduced integration issues during later stages.

## 4. Resource Allocation Logic

Roles were assigned based on skill specialization rather than equal workload distribution.

ServiceNow administrators focused on configuration and access control.

Workflow developers handled automation and approval logic.

Testers validated end-to-end request lifecycle and data integrity.

## 5. Change Management Logic

Change requests were evaluated based on impact, urgency, and alignment with objectives.

Minor changes were absorbed into ongoing sprints when feasible.

Major scope changes were deferred to future iterations to protect sprint commitments.

All changes were documented to maintain planning transparency.

## 6. Quality Assurance Integration in Planning

Testing activities were embedded within each sprint rather than treated as a separate phase.

Validation of approvals, notifications, and task assignments occurred continuously.

Defects identified during testing influenced subsequent sprint planning.

This approach reduced rework and improved delivery quality.

## 7. Risk-Based Planning Adjustments

High-risk items such as approval failures and license conflicts were planned early.

Contingency buffers were included in sprint timelines.

Risk reviews were conducted at the end of each sprint.

This ensured proactive mitigation rather than reactive fixes.

## 8. Planning Success Metrics

Sprint predictability measured by committed vs completed story points.

Reduction in rework due to early validation.

Improved cycle time for request fulfillment.

Stakeholder satisfaction based on sprint review feedback.